We have successfully wrapped up the design phases! We are now ready to begin Phase 5: Architectural Governance, PoC, & Developer Hand-off.

This phase is where the architect ensures that the design is successfully translated into working, high-quality code. Here is how a Solution Architect starts Phase 5:

Step 1: Design the Proof of Concept (PoC) Blueprint

Before handing off tasks to the developers, we must build a PoC to validate our core architectural risks.

- The Target PoC: We will validate the User Registration Transaction Saga using Keycloak, PostgreSQL, and Temporal.

- Why this is the PoC: If our Temporal workflows cannot talk to Keycloak, or if database failures leave orphan accounts in Keycloak, our identity foundation is broken. We must prove this works first.

- PoC Code Base: We will write the initial Java configurations inside the user-management-service connecting to the local Keycloak container and verify that:

  - A registration call triggers the Temporal worker.

  - The worker successfully registers the user in Keycloak.

  - If we inject a database crash (e.g., throwing a SQL exception on database save), the Temporal compensation activity executes, calling the Keycloak API to delete the newly created user profile automatically.

Step 2: Establish Architectural Governance & Quality Gates

We must ensure that developers write code according to the architecture. We configure automatic gates in our CI/CD pipelines:

- Code Quality Gates (SonarQube):

  - Rule 1: Block PRs (Pull Requests) if code coverage is under 80%.

  - Rule 2: Check for multi-tenant isolation rules. Enforce that any repository call implements the TenantContext check.

- Linting & Formatting (Checkstyle):

  - Standardize indentations and naming conventions across all services.

- Database Migration Governance (Flyway):

  - Enforce that developers never modify existing database migration scripts (e.g.,

V5__grant_cinebook_app_permissions.sql). Any database change must be written as a new version script (e.g., V6__...sql).

Step 3: Developer JIRA Task Decomposition (Hand-off Backlog)

We decompose the LLD into specific, bite-sized tasks for developers. For our initial sprint, the backlog cards look like this:

- Task 1: Core Multi-Tenancy Setup

  - Description: Implement TenantContext thread-local holder in cinebook-core-common and configure Spring's TaskDecorator for async thread pools.

- Task 2: Cinema Service Seat Locking API

  - Description: Create the cinema.seat_status database table and implement the Redis-based seat lock service with a 10-minute lease TTL.

- Task 3: Keycloak Admin Integration

  - Description: Set up Keycloak client credentials configuration in user-management-service to allow admin API registrations.

- Task 4: Temporal Workflow Worker Setup

  - Description: Configure the Temporal worker factory in Spring Boot and register the UserRegistrationWorkflowImpl class.